Initial Project Planning Template

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7859 |
| Project Name | EduGenie: Google Gemini Powered Learning Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product backlog and sprint schedule for EduGenie. Sprint dates will be filled in once the project schedule is announced.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Setup & Architecture | USN-1 | As a developer, I can set up the project structure, virtual environment, dependencies and a secure .env-based Gemini API configuration. | 2 | High | Arumparithi B |  |  |
| Sprint-1 | Q&A | USN-2 | As a student, I can ask a question and receive a concise, accurate answer from Gemini. | 3 | High | Arumparithi B |  |  |
| Sprint-1 | Explanation | USN-3 | As a student, I can enter a concept and get a simple explanation (local LaMini-Flan-T5 or Gemini fallback). | 5 | High | Arumparithi B |  |  |
| Sprint-2 | Quiz Generation | USN-4 | As a student, I can generate 3 (or up to 10) MCQs with 4 options from a topic or passage. | 5 | High | Arumparithi B |  |  |
| Sprint-2 | Quiz Generation | USN-5 | As a student, I can click an answer, see if it is correct with an explanation, and view my score. | 3 | Medium | Atchayabharath K S |  |  |
| Sprint-2 | Summarization | USN-6 | As a student, I can paste a long passage and get a short summary with key points. | 2 | High | Arumparithi B |  |  |
| Sprint-2 | Learning Path | USN-7 | As a learner, I can get a beginner-to-advanced learning path with timelines and resources for my level. | 3 | Medium | Arumparithi B |  |  |
| Sprint-3 | Frontend | USN-8 | As a user, I can choose a task from a dropdown and see formatted results on a responsive page (desktop & mobile). | 5 | High | Atchayabharath K S |  |  |
| Sprint-3 | Error Handling | USN-9 | As a user, I see clear messages for empty input, missing API key or AI errors instead of crashes. | 2 | Medium | Arumparithi B, Atchayabharath K S |  |  |
| Sprint-4 | Testing | USN-10 | As a developer, I can run automated tests (pytest) for every endpoint and a load test for performance. | 3 | High | Atchayabharath K S |  |  |
| Sprint-4 | Deployment & Docs | USN-11 | As an evaluator, I can follow the README / VS Code setup to run EduGenie locally and review the project documents. | 2 | Medium | Arumparithi B, Atchayabharath K S |  |  |

Sprint Summary

| Sprint | Goal | Total Story Points |
| --- | --- | --- |
| Sprint-1 | Project setup, Gemini integration, Q&A and Explanation | 10 |
| Sprint-2 | Quiz generation, Summarization and Learning Path | 13 |
| Sprint-3 | Responsive frontend and error handling | 7 |
| Sprint-4 | Testing, deployment and documentation | 5 |
| Total |  | 35 |