Communication

| Date | 03 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7859 |
| Project Name | EduGenie: Google Gemini Powered Learning Assistant |
| Maximum Marks | 1 Mark |

Communication Plan:

Communication between the two team members (Arumparithi B - Team Leader, and Atchayabharath K S) and with the mentor/evaluators was planned around short regular check-ins, a shared GitHub repository and clear task ownership.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | Short call / chat (WhatsApp) | Arumparithi B, Atchayabharath K S | Share progress, plan the day's tasks, raise blockers |
| 2 | Progress Update | Weekly | GitHub repository, email to mentor | Arumparithi B, Atchayabharath K S, Mentor | Share completed milestones and next steps |
| 3 | Issue / Bug Discussion | As Needed | GitHub commits & README, call / chat | Arumparithi B, Atchayabharath K S | Resolve technical issues (API errors, quiz parsing, UI bugs) |
| 4 | Stakeholder Review | Bi-Weekly | Project sessions / video call | Arumparithi B, Atchayabharath K S, Mentor / Evaluators | Get feedback on features and documents |
| 5 | Final Demo Rehearsal | Once | Local demo (VS Code + browser) | Arumparithi B, Atchayabharath K S | Practice the demo flow, timing and hand-overs |
| 6 | Final Submission | Once | GitHub repository + submission portal | Arumparithi B (Team Leader) | Submit code and project documents |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Coordinating work between two members with different schedules | Daily check-ins and clear ownership per module (backend / frontend & testing) |
| 2 | Keeping code and documents in sync while both members made changes | Used one shared GitHub repository, small focused commits and reviewed each other's changes |
| 3 | Sharing the Gemini API key safely | Each member kept the key in a local, git-ignored .env file; only .env.example is committed |